# SOFTWARE TEST PLAN (STP)

## Chat Application using Socket Programming

| Field | Details |
| --- | --- |
| Project | Chat Application using Socket Programming |
| Problem Statement | No. 5 – Chat Application (Socket Programming) |
| Group | Group 3 |
| Version | 1.0 |
| Authors | Abhishek B Khanapur; Sriya Yashta Chandu; Thai Rishi Saran Datta; Sukriti Deep |
| SRS Reference | Chat Application using Socket Programming – SRS v1.0 |
| SRS Date | 04-09-2026 |
| STP Date | 28-09-2026 |
| Status | Draft / Ready for Review |

| SRN | Team Member |
| --- | --- |
| PES2UG25CS801 | ABHISHEK B KHANAPUR |
| PES2UG24CS523 | SRIYA YASHTA CHANDU |
| PES2UG24CS560 | THAI RISHI SARAN DATTA |
| PES2UG24CS534 | SUKRITI DEEP |

### Introduction

Purpose: This document defines the test plan for the Chat Application using Socket Programming v1.0. It outlines the objectives, scope, strategy, resources, schedule, and responsibilities for testing.

Scope: Testing covers user registration and authentication, TCP socket connection management, online-user status, chat rooms, real-time text messaging, message validation and ordering, history persistence/retrieval, join/leave notifications, unexpected disconnection handling, administrator functions, logging, clean logout, performance, scalability, reliability, usability, data integrity, and security.

Voice/video calling, payments, and social-network functionality are outside the baseline scope.

References: Chat Application using Socket Programming – SRS v1.0; supplied Software Test Plan (STP) template/sample; project design/implementation specifications when available.

Definitions: Socket – network endpoint for client-server communication; Client – application used by a user; Server – central program that accepts connections, authenticates users and routes messages; Chat Room – logical group for exchanging messages; Session – authenticated period while a client is connected; TCP – reliable ordered transport protocol; FR – Functional Requirement; NFR – Non-Functional Requirement; RTM – Requirements Traceability Matrix; RBAC – Role-Based Access Control.

### Test Items

- User registration and authentication module

- TCP socket connection and session management module

- Online-user and connection-status module

- Chat-room creation, joining, leaving and management module

- Real-time message sending, receiving and routing module

- Message validation and size-control module

- Message history storage and retrieval module

- Join/leave notification module

- Unexpected-disconnection and recovery handling

- Administrator user and room management module

- Server monitoring and protected logging module

- Clean logout and session cleanup module

- Client user interface

- Security controls

### Features to be Tested

| Req ID | Feature | Priority | Test Case |
| --- | --- | --- | --- |
| CHAT-F-001 | User registration | High | TC-REG-01 |
| CHAT-F-002 | User authentication | High | TC-AUTH-01 |
| CHAT-F-003 | TCP socket connection | High | TC-CONN-01 |
| CHAT-F-004 | Connection status and permitted online users | Medium | TC-USER-01 |
| CHAT-F-005 | Create unique chat room | Medium | TC-ROOM-01 |
| CHAT-F-006 | Join/leave room with permissions | High | TC-ROOM-02 |
| CHAT-F-007 | Send text message | High | TC-MSG-01 |
| CHAT-F-008 | Ordered message delivery | High | TC-MSG-02 |
| CHAT-F-009 | Reject malformed/oversized messages | High | TC-MSG-03 |
| CHAT-F-010 | Unavailable-recipient status | Medium | TC-MSG-04 |
| CHAT-F-011 | Store messages when persistence is enabled | Medium | TC-HIST-01 |
| CHAT-F-012 | Retrieve permitted chat history | Medium | TC-HIST-02 |
| CHAT-F-013 | Join/leave notifications | Low | TC-NOTIF-01 |
| CHAT-F-014 | Unexpected client disconnection | High | TC-DISC-01 |
| CHAT-F-015 | Administrator account control | High | TC-ADMIN-01 |
| CHAT-F-016 | Administrator room management | Medium | TC-ADMIN-02 |
| CHAT-F-017 | Protected server/audit logging | High | TC-LOG-01 |
| CHAT-F-018 | Clean logout/disconnection | High | TC-LOGOUT-01 |

Non-functional features mapped to the SRS:

| Req ID | Feature | Acceptance / Measurement | Test Case |
| --- | --- | --- | --- |
| CHAT-NF-001 | Message delivery latency | 90th percentile delivery latency ≤ 1 second | TC-PERF-01 |
| CHAT-NF-002 | Concurrent client support | At least 50 simultaneous authenticated clients exchange messages successfully | TC-LOAD-01 |
| CHAT-NF-003 | Client-failure recovery | Other active sessions remain active after forced client disconnect | TC-REL-01 |
| CHAT-NF-004 | Usability | Representative users complete the core workflow with clear status/error information | TC-UX-01 |
| CHAT-NF-005 | Security/privacy | Encrypted transport and no plaintext sensitive account data | TC-SEC-01 |
| CHAT-NF-006 | Data integrity | No malformed/orphan persistent records; consistent identifiers/database operations | TC-DATA-01 |
| CHAT-NF-007 | Maintainability | Code review confirms modular separation of major components | TC-MAINT-01 |

Security features mapped to the SRS:

| Req ID | Security Feature | Acceptance | Test Case |
| --- | --- | --- | --- |
| CHAT-SR-001 | Encrypted client-server transport | Approved encrypted transport confirmed | TC-SEC-02 |
| CHAT-SR-002 | Password protection | Salted strong one-way hashes; no plaintext passwords | TC-SEC-03 |
| CHAT-SR-003 | Role-based authorization | Unauthorized protected actions are rejected | TC-SEC-04 |
| CHAT-SR-004 | Input validation | Malformed/oversized/invalid payloads are safely rejected | TC-SEC-05 |
| CHAT-SR-005 | Protected audit/server logs | Users cannot alter protected logs; security events are recorded without secrets | TC-SEC-06 |
| CHAT-SR-006 | Session expiry | Inactive authenticated session is rejected after timeout | TC-SEC-07 |

### Features Not to be Tested

- Voice and video calling, as they are outside the baseline SRS scope.

- Payment processing and financial transactions.

- Social-network functionality.

- Specialized hardware interfaces; the SRS requires only standard computer hardware.

- Third-party systems not specified as project dependencies.

- Internal operating-system networking implementation beyond the application-level interface.

### Test Approach / Strategy

Levels:

- Unit tests – module-level verification of authentication, socket handling, routing, validation, persistence, notification, logging and session components.

- Integration tests – verification of interaction between client, socket server, database/persistence, room management, authentication and logging.

- System tests – end-to-end execution of user and administrator workflows.

- Acceptance tests – verification against SRS acceptance criteria, quality requirements, security requirements and RTM coverage.

Types:

- Functional testing

- Negative and boundary testing

- Integration testing

- Regression testing

- Performance and latency testing

- Load and scalability testing

- Reliability and recovery testing

- Usability testing

- Security and privacy testing

- Data integrity testing

Entry Criteria: Stable build delivered; client and server can be started; required test accounts/data are available; server host and port are configured; persistence is available for applicable tests; logging is enabled.

Exit Criteria: 100% of planned test cases executed; all high-priority functional requirements verified; zero critical defects open; security test suite TC-SEC-01 through TC-SEC-07 passes with no critical security defect; performance/scalability/reliability acceptance targets satisfied; RTM coverage complete.

#### Security Validation

    - Verify approved encrypted transport for production client-server communication.

    - Review database and logs to ensure passwords are never stored or logged in plaintext.

    - Attempt unauthorized user, room, moderation and administrative operations.

    - Send malformed, oversized and invalid-field messages and verify safe rejection.

    - Verify protected logs record relevant security events without exposing secrets.

    - Verify inactive authenticated sessions expire or are invalidated according to the configured policy.

### Test Environment

| Area | Environment / Requirement |
| --- | --- |
| Hardware | Standard computers/server with processor, memory, storage and network interface; no specialized hardware required. |
| Client Software | Chat client application v1.0 and selected programming-language runtime. |
| Server Software | Chat server application v1.0 with TCP/IP networking. |
| Database | Relational database where persistence is implemented. |
| Network | Defined TCP/IP test network; configurable server host and port. |
| Tools | Programming-language socket/networking API, database tools, logging/monitoring tools, test scripts and defect tracking. |
| Test Data | Valid/invalid users, duplicate usernames, rooms, valid/oversized/malformed messages, administrator accounts and history records. |

### Test Schedule

Proposed milestones; final dates may be adjusted to the team's implementation and review schedule.

| Milestone | Date |
| --- | --- |
| Test case design | 29-Sep-2026 |
| Test environment setup | 30-Sep-2026 |
| Test execution start | 01-Oct-2026 |
| Test execution end | 05-Oct-2026 |
| Regression / defect retesting | 06-Oct-2026 |
| Acceptance / UAT | 07-Oct-2026 |

### Test Deliverables

- Test Plan (this document)

- Test Cases (manual and/or automated)

- Test Scripts

- Test Data

- Test Execution Logs

- Defect Reports

- Requirements Traceability Matrix

- Test Summary Report

### Roles and Responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| QA Lead | THAI RISHI SARAN DATTA | Prepare test plan, coordinate execution |
| Test Engineer | ABHISHEK B KHANAPUR | Design and execute test cases, log defects |
| Developer | SRIYA YASHTA CHANDU | Support defect fixes and triage |
| Product Owner | SUKRITI DEEP | Approve test results, sign-off readiness |

### Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Delay in stable build delivery | Request early smoke-tested builds from the development team. |
| Test environment downtime | Maintain a backup local/VM test environment and document configuration. |
| Socket/network configuration failure | Keep server host/port configuration documented and perform smoke connectivity tests before execution. |
| Database/persistence unavailable | Maintain a controlled test database and backup test data; execute non-persistence tests independently. |
| Insufficient clients for load testing | Use scripted or controlled client instances to simulate at least 50 authenticated connections. |
| Late security configuration | Validate encryption, password protection, authorization, logging and session expiry before final acceptance. |

### Assumptions & Dependencies

- The chat server and client build will be available before test execution.

- The defined TCP/IP test network and configured server host/port will be available.

- Required test accounts and test data will be provided before execution.

- A relational database will be available for persistence-related tests when persistence is enabled.

- Logging and monitoring facilities will be available for logging/security validation.

- The selected programming-language socket API and runtime will be available.

- The test environment can create at least 50 simultaneous authenticated client connections for the scalability test.

- Production/approved encrypted transport configuration will be available for security validation.

### Suspension & Resumption Criteria

Suspend testing if:

- The test environment is unavailable for more than 4 hours.

- The current build is too unstable and blocks more than 30% of planned test cases.

- The server cannot establish basic authenticated client connections.

- A critical defect causes repeated server crashes or data corruption. Resume testing if:

- Blocking defects are resolved or a stable build is delivered.

- The test environment and network are restored.

- Required test data and dependencies are available.

- Smoke testing confirms basic client-server operation.

### Test Case Management & Traceability

The Requirements Traceability Matrix (RTM) maps every SRS requirement to one or more test cases. The mapping below follows the requirement IDs and test-case references defined in the SRS.

| Requirement ID | Requirement / Feature | Test Case | Status |
| --- | --- | --- | --- |
| CHAT-F-001 | User registration | TC-REG-01 | N |
| CHAT-F-002 | User authentication | TC-AUTH-01 | N |
| CHAT-F-003 | TCP socket connection | TC-CONN-01 | N |
| CHAT-F-004 | Connection status and permitted online users | TC-USER-01 | N |
| CHAT-F-005 | Create unique chat room | TC-ROOM-01 | N |
| CHAT-F-006 | Join/leave room with permissions | TC-ROOM-02 | N |
| CHAT-F-007 | Send text message | TC-MSG-01 | N |
| CHAT-F-008 | Ordered message delivery | TC-MSG-02 | N |
| CHAT-F-009 | Reject malformed/oversized messages | TC-MSG-03 | N |
| CHAT-F-010 | Unavailable-recipient status | TC-MSG-04 | N |
| CHAT-F-011 | Store messages when persistence is enabled | TC-HIST-01 | N |
| CHAT-F-012 | Retrieve permitted chat history | TC-HIST-02 | N |
| CHAT-F-013 | Join/leave notifications | TC-NOTIF-01 | N |
| CHAT-F-014 | Unexpected client disconnection | TC-DISC-01 | N |
| CHAT-F-015 | Administrator account control | TC-ADMIN-01 | N |
| CHAT-F-016 | Administrator room management | TC-ADMIN-02 | N |
| CHAT-F-017 | Protected server/audit logging | TC-LOG-01 | N |
| CHAT-F-018 | Clean logout/disconnection | TC-LOGOUT-01 | N |
| CHAT-NF-001 | Message delivery latency | TC-PERF-01 | N |
| CHAT-NF-002 | Concurrent client support | TC-LOAD-01 | N |
| CHAT-NF-003 | Client-failure recovery | TC-REL-01 | N |
| CHAT-NF-004 | Usability | TC-UX-01 | N |
| CHAT-NF-005 | Security/privacy | TC-SEC-01 | N |
| CHAT-NF-006 | Data integrity | TC-DATA-01 | N |
| CHAT-NF-007 | Maintainability | TC-MAINT-01 | N |
| CHAT-SR-001 | Encrypted client-server transport | TC-SEC-02 | N |
| CHAT-SR-002 | Password protection | TC-SEC-03 | N |
| CHAT-SR-003 | Role-based authorization | TC-SEC-04 | N |
| CHAT-SR-004 | Input validation | TC-SEC-05 | N |
| CHAT-SR-005 | Protected audit/server logs | TC-SEC-06 | N |
| CHAT-SR-006 | Session expiry | TC-SEC-07 | N |

Status: N = Not tested / not yet accepted; P = Partially tested; A = Accepted.

### Test Metrics & Reporting

| Metric | Measurement |
| --- | --- |
| % Test cases executed | Executed test cases / planned test cases × 100 |
| % Passed / Failed | Passed or failed test cases / executed test cases × 100 |
| Requirement coverage | Requirements with mapped/executed tests / total requirements × 100 |
| Defect density | Defects relative to tested modules or test scope |
| Defect aging | Time defects remain open |
| Performance latency | 90th percentile message-delivery latency |
| Concurrent client capacity | Maximum successful simultaneous authenticated clients |

Reports: Daily execution status and defect status during testing; final Test Summary Report after completion.

### Approvals

| Role | Name | Signature / Date |
| --- | --- | --- |
| QA Lead | THAI RISHI SARAN DATTA |  |
| Dev Lead | SRIYA YASHTA CHANDU |  |
| Product Owner | SUKRITI DEEP |  |

End of Software Test Plan